The Problem / Task
· Project Coordination between Offices

The Desired Outcomes, Needs, Expectations …

· Exchange work tasks easily and clearly

Solution
· Document projects before handing off.  This documentation is to include items such as:  Project Description, Scope of Services, Design Criteria, Deliverable Lists, Responsibility Matrix, Budget, and Schedule.
· While projects are in progress follow up with weekly coordination meetings, weekly reports showing all needs, pending work items, and progress.

· At conclusion of the project perform a project review to analyze our performance and identify areas to work on improving.
· Publish the lessons learned for use by everyone in the office.  Let’s not recreate mistakes.

[image: image1.png]§| Adobe Reader - [M395.510M Curve progres: df] =18 x|
FiFie Edt Vew Doaument Took Window Hep E
2 [l saveacopy [ & e seect ol @R - 3| © % - ® @ren- | v Adobe'Readerlb
>
B
SIOM Project Consorcio TP-DIT-INE
Technip - B Cinelectra
Fecha d Corte: w2006 RIVER CONSULTING
10000%
s000%
s000%
7000% -
§ oo
: .
t w000 =
000% / /
3000% B
200%
1000% /
oo0%
H g ) z P e
H # 2 & I 3 2
Woeks
[ES—PIANNED - — - FOREGAST —— EARNED (PROGRESS)|
T ) T 120 A I o
e Eom T e T 0 I T )
2 s 2 5 Y 7 N N T T
Forechsr 2 T " 1 1 17
I v CRomRESS 3 21 v
k3
Isd
og I [ 1oft [ [ [0

Bystart| (3 0 @ & [ mbox -Mcrosoft.. | & CNN.com -Breaki.. | (] Document1-Mia.. | ) MONTHLY REPOR... | [R] Microsoft Excel - .. | ) Week 1112406 ... || Adobe Reader — |© % B> D9 B R 10:20AM





[image: image2.png]| & 1 144% - (@), FlSrovingMarkop  ~ Show~ | € B B - & - | 13- | [HD .
|@-2-A

PANDA SYSTEM UPGRADE

Weekly Report - Week 1 - Week ending November 24, 2006

Activities Performed
General:

e Issued RFQ for User Interface Development
« Issued Functional Description to Value City for Review (11/20/08)
e Issued PO for River Consulting Provided Equipment

Detailed Activities:

Completed Project Execution Manual and Schedule
Completed Software Architecture

Reviewed Customer Provided Equipment List and Specs
Started SQL Development

. Work planned for next week (week ending December 1, 2006)
Detailed Activities:
e Complete SQL Development

« Begin SQL Reporting Development
e Beain User Interface Development

Ado0R|e-L-A-==28@.

“ond

Ini Cl1 REC WK BT OR

Inbox - Mirosoft .. | € CN.com -sreaking N... | B) Documents -Microsof. | (5 MONTHLY REPORT 04... | [B] Mcrosoft Exce - ee... [[ ] week 1 112406 We.. [O %W B DO B @ WA





The Problem / Task

· Better define the structure of our community and provide feedback to individuals within the community

The Desired Outcomes, Needs, Expectations …

· Two-way evaluations at least twice a year
· Communicate expectations to employees
· Promote growth, develop goals and provide pathways to achieve them

Solution
· Define a structure (suggest Project Sponsor, Project Manager, Project Engineer)

· Project Sponsor – oversees multiple projects, primary responsible for client satisfaction, chase new project and leads (marketing), ensure the project manager does his/her job

· Project Manager – takes complete responsibility for their project(s), primary interface with the client’s project manager, responsible for the production personnel

· Project Engineer – responsible for primary task units and oversees engineers, delegates tasks and monitors progress
· Communicate expectations to employees

· Promote growth, develop goals and provide pathways to achieve them

The Problem / Task

· Coordinate equipment, software and other useful tools between offices

The Desired Outcomes, Needs, Expectations …

· Provide a report that is accessible from the portal so we can share resources between the offices.
Solution
· Develop a database with inventory and create a report to list what we have, where it is and who we can contact to borrow it

